## Slide 1
Project
Development models
Tools

## Slide 2
S=cm2
Success = Competence * Methodology * Motivation

## Slide 3
ulf.bergqvist@nordforce.se
www.nordforce.se

## Slide 5
Some useful tools
Mile stone plan
Responsibility matrix
Customer interaction tools
Risk analysis

## Slide 6: Customer interaction
One person’s view
limited by language
Not the complete
Requirements

## Slide 7
Methods (development models)
Tools
The way we work to reach the goal
The different software tools that help us do our work throughout the project

## Slide 8
What tools do we need?
IDE
Document handling
Code management
Trouble Reporting

## Slide 9
Document handling
Everyone has access to what has been achieved/decided so far
In the latest revision
Documents can be found

## Slide 10
A simple approach that works
Naming convention of documents
  What it is
  Revision
  Number (optional)
Use filename in document header
Store in Dropbox or similar

## Slide 12
Code management
One repository for the code
Version control for free
Discipline check out /check in
Spend time on rules and naming
Be careful if you do branching

## Slide 13
Code management
CVS, Subversion, Git, ClearCase...
Free source code hosting
Appoint a police

## Slide 14
Trouble Reporting
Keep track of all errors
And how they are resolved
And verified

## Slide 15
Reported
Assigned
Fixed
Verified
Closed
Classified

## Slide 16
What most companies have got
IDE
Document handling
Code managment
Trouble Reporting
...that works

## Slide 18
Star Träck
Export
API

## Slide 19
CPU
Sensor
Outgoing
Water
Sensor
Incoming
Water
GPRS/3G
Future
Extensions
Mechanics

## Slide 20
Main-loop
ITS-P
HTTP
TCP/IP
PPP
GPRS HW driver
Reporting
Interrupts
Flow detect
Timer
GPRS call
DB
Handler
Data
Base
Data
Aquisition
Flash
Driver
Sensor
Driver
Sensor and
A/D
ITS software architecture

## Slide 21
Ready to report
Send your status
My status
Send data after <time>
My data after <time>
Permission to erase data before <time >
OK
Over and out
Over and out
ITS
Server

## Slide 22
Organisation
Server team
ITS team
Hardware (external)
Test team
Project manager

## Slide 23
Agile Software Development
Incremental and Iterative
Responsive to change
Time boxed
Self organizing teams
Involved product owner

## Slide 24
Feature Prio
F1 160000
F2 800
F3 330
F4 211
F5 122
.
.
.
.
.
.
.

## Slide 25
FB1
F1
F2
F3
FB2
F4
F5
F6
F7
FB3
F8
F9
F13
F16
FB9
F17
F21
F24
FB4
F14
F22
F23
Functional Baseline plan
FB1
F1
F2
F3
FB2
F4
F5
F6
FB3
F8
F9
F13
F7
FB9
F17
F21
F24
FB4
F14
F22
F23
F16
Server
ITS
Doc
Doc

## Slide 26
  Sprint
~3weeks
F8,F9
F7,F13
Working demo
FB3
F8
F9
F7
Negotiate
FB3
F8
F9
F13
F7

## Slide 27
Sprint
~3weeks
F8,F9
F7,F13
Working demo
FB3
F8
F9
F7
Negotiate
FB3
F8
F9
F13
F7

## Slide 28
Executing a Sprint
Backlog Items and tasks
Scrum Board
Time estimates, Burndown
Daily Scrum
Scrum Master

## Slide 29
Backlog Item:
Notes
Estimate
Importance
How to demo
P&P calculation
223
6,5
Produce faked input from a GUI
Need to review formula
with Sheila

## Slide 30
1,5
1,5
2,5
1

## Slide 31
Not checked Checked Out Done
out
New Next
Goal: Comm ITS-Server
Burndown

## Slide 34
1,5
1,5
2,5
1

## Slide 35
2,5
1
After three days
Of work
1,5
1,5
0,5
3,5

## Slide 36
Burndown
Day in Sprint
Mandays left

## Slide 37
Daily Scrum

## Slide 38
Daily Scrum
Stand up
General info
3 minute round robin report
  What have I done last ”24 h”
  What will I do next ”24 h”
  What are my obstacles
Sometimes allow discussions

## Slide 39
Daily Scrum
During the meeting
Move stickers
New time estimates
But some say you should
do it before the meeting

## Slide 40
Scrum Master
Beginning of Sprint:
Lead negotiation
Set up Scrum Board

## Slide 41
Scrum Master
Every day during the Sprint
  Keep pace at daily scrum
  Make sure problems are communicated
  Recalculate Burndown
  Keep an eye on the board

## Slide 42
Scrum Master
End of Sprint:
Summons / Conduct demo (Sprint retrospective)

## Slide 43
F6
F7
F8
F9
A quality aspect of agile development
F12
F10
F11
F5
F4
F2
F1
F3

## Slide 44
Largest Pitfall 1

## Slide 48
Thou shalt not cheat with the
system architecture
But if you did:
Thou shalt not try to cover up

## Slide 49
Largest Pitfall 2
The method becomes the goal...

## Slide 50
The Agile Manifesto
We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
Individuals and interactions over Processes and tools
Working software over Comprehensive documentation
Customer collaboration over Contract negotiation
Responding to change over Following a plan
That is, while there is value in the items on the right, we value the items on the left more.

## Slide 51
It seems to work…
Wonder why?
Success = Competence * Methodology * Motivation
Comprehensible task
Avoid student syndrome
Iow: Human

## Slide 52
?

## Slide 53
Before: Stone age
Now: The perfect Tool!

## Slide 54
Mentor

## Slide 55
You didn’t listen to me

## Slide 56
Screw you guys!
I’m göing höme

## Slide 57
Common
Sense!

## Slide 58
Thank you!
ulf.bergqvist@nordforce.se
www.nordforce.se